Requirements Traceability Matrix (RTM)

Student Project Portfolio & Showcase App  |  Maps each requirement to use cases, design components and test cases

| Req ID | Requirement (summary) | Priority | Use Case(s) | Design Component(s) | Test Case(s) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Create showcase profiles with abstract, demo video link and verified GitHub URL | High | UC-01, UC-02 | Profile Service; GitHub REST API (external) | TC-001 Valid repo URL → profile published TC-002 Invalid URL format → rejected | Planned |
| FR-002 | Panel Judge scores a project against a weighted digital rubric | High | UC-03 | Judging Service | TC-003 All criteria scored → total saved TC-004 Blank criterion → rejected | Planned |
| FR-003 | One vote per project per identity, only after OTP verification | High | UC-05, UC-06 | Voting Service; OTP Verification Service; SMS/Email Gateway | TC-005 Valid OTP → vote recorded TC-006 Second vote, same identity → rejected TC-007 Three wrong OTPs → attempt cancelled | Planned |
| FR-004 | Recalculate leaderboard rank from normalised judge scores + public votes | Medium | UC-07 | Leaderboard Service; Event Bus | TC-008 New vote/score → rank updates within NFR-001 window | Planned |
| FR-005 | Auto-queue project for organiser review on vote spike or judge-score spread | Medium | UC-04 | Review Monitor Service; Event Bus | TC-009 Vote spike → queued within 1 min TC-010 Score spread over limit → queued within 1 min | Planned |
| NFR-001 | Real-time voting and leaderboard updates; API latency under 300 ms | High | UC-05, UC-07 | API Gateway; Voting Service; Leaderboard Service (cache) | TC-011 Latency benchmark under simulated peak load | Planned |
| NFR-002 | Support 3,000 concurrent users with failed-request rate ≤ 0.5% | High | UC-01 – UC-07 | API Gateway; all services (horizontal scaling) | TC-012 Load test with 3,000 simulated users | Planned |

Traceability direction: Requirement → Use Case → Component → Test Case. Status values: Planned / In Progress / Verified. Test-case IDs are planned verification cases derived from each requirement's acceptance criteria.